**Socialist Republic of Vietnam**

**Vietnam’s Decarbonization and Energy Transition (V-DET) Project (P176226)**

**ENVIRONMENTAL and SOCIAL**

**COMMITMENT PLAN (ESCP)**

**January 2022**

**ENVIRONMENTAL AND SOCIAL COMMITMENT PLAN**

1. The Socialist Republic of Vietnam (the Recipient) shall implement the Vietnam’s Decarbonization and Energy Transition (V-DET) Project (the Project), with the involvement of it Ministry of Industry and Trade (MOIT) and, in particular MOIT’s Department of Energy Efficiency and Sustainable Development (DEES). The International Bank for Reconstruction and Development/International Development Association(hereinafter the *Bank*), acting as administrator of Carbon Asset Development Fund and Energy Sector Management Assistance Program, has agreed to provide financing for the Project.
2. The Recipient shall implement material measures and actions so that the Project is implemented in accordance with the Environmental and Social Standards (**ESSs**). This Environmental and Social Commitment Plan (**ESCP**) sets out material measures and actions, any specific documents or plans, as well as the timing for each of these.
3. The Recipient shall also comply with the provisions of any other environmental and social (E&S) documents required under the Environmental and Social Framework (ESF) and referred to in this ESCP, such as Labor Management Procedures (LMP) and Stakeholder Engagement Plans (SEP), and the timelines specified in those E&S documents.
4. The Recipient is responsible for compliance with all requirements of the ESCP even when implementation of specific measures and actions is conducted by the Ministry, agency or unit referenced in 1. above.
5. Implementation of the material measures and actions set out in this ESCP shall be monitored and reported to the Bank by the Recipient, through MOIT as required by the ESCP and the conditions of the legal agreement, and the Bank shall monitor and assess progress and completion of the material measures and actions throughout implementation of the Project.
6. As agreed by the Bank and the Recipient, this ESCP may be revised from time to time during Project implementation, to reflect adaptive management of Project changes and unforeseen circumstances or in response to assessment of Project performance conducted under the ESCP itself. In such circumstances, the Recipient, through MOIT, shall agree to the changes with the Bank and will update the ESCP to reflect such changes. Agreement on changes to the ESCP will be documented through the exchange of letters signed between the Bank and the Recipient, through MOIT. The Recipient, through MOIT, shall promptly disclose the updated ESCP.
7. Where Project changes, unforeseen circumstances, or Project performance result in changes to the risks and impacts during Project implementation, the Recipient, through MOIT shall provide additional funds, if needed, to implement actions and measures to address such risks and impacts.

| **MATERIAL MEASURES AND ACTIONS** | | **TIMEFRAME** | **RESPONSIBILE ENTITY/AUTHORITY** |
| --- | --- | --- | --- |
| **MONITORING AND REPORTING** | | | |
| A | **REPORTING:** Prepare and submit regular monitoring reports to the Bank on the environmental, social, health and safety (ESHS) performance of the Project, including but not limited to the implementation of the ESCP, status of preparation and implementation of E&S documents required under the ESCP, stakeholder engagement activities, functioning of the grievance mechanism(s). | *Semi-annually* | MOIT/Project Management Unit (PMU) |
| B | **INCIDENTS AND ACCIDENTS**: Promptly notify the Bank of any incident or accident related to the Project which has or is likely to have adverse effect on the environment, the affected communities, the public or workers, and provide sufficient detail regarding the incident or accident, indicating immediate measures taken or that are planned to be taken to address it, and any information provided by any contractor and supervising entity, as appropriate. Subsequently, as per the Bank’s request, prepare an incident register and propose any measures to prevent its recurrence. | *Incidents and accident will be reported immediately, not later than 48 hours to the TTL of the Bank* | MOIT/PMU |
| C | **CONTRACTORS MONTHLY REPORTS:**  When the Project is in operation, ensure that ensure that the contractors prepare and submit monthly monitoring and progress reports to the PMU. The reports shall include the details of project's environmental and social impacts and taking the appropriate mitigation measures. For the serious cases, the PMU must immediately notify the Bank. | *Monthly progress and monitoring reports shall be prepared and submitted throughout the period of Project implementation* | MOIT/PMU |
| **ESS 1: ASSESSMENT AND MANAGEMENT OF ENVIRONMENTAL AND SOCIAL RISKS AND IMPACTS** | | | |
| 1.1 | **ORGANIZATIONAL STRUCTURE**: Assign qualified staff and resources to support management of environmental & social risks and impacts of the project. | *As part of the PMU, an organizational structure including one focal point for environmental and social aspects will be established by the effective date of the grant agreement.* | MOIT/PMU |
| 1.3 | **MANAGEMENT TOOLS AND INSTRUMENTS**   * Terms of References (TORs) to conduct the project activities (technical study, policy analysis, plans, training, and capacity building) shall be sent to the Bank for reviewing to and ensure that the requirements of the World Bank ESF policy is effectively integrated and issuance of the Bank’s no objection. * Potential impacts associated with any downstream activities identified through the technical and policy analysis/study will be considered through the TORs for the consultant undertaking this work. * The SEP is prepared and disclosed by project appraisal and updated as required. | *Through the period of Project implementation* | *MOIT/PMU* |
| **ESS 2: LABOR AND WORKING CONDITIONS** | | | |
| 2.1 | **LABOR MANAGEMENT PROCEDURES:**   * Establish employment contracts for PMU staff in accordance with requirement of national law. The procedure is set out in LMP including the requirements of working condition of labor following the labor law especially the Decree of 145/2020/NĐ-CP regarding to the prevention and combating sexual harassment in the workplace. * Incorporate relevant provisions of ESS2 (which is broadly consistent with the requirements of Vietnamese law for the purposes of this type of work) in all consultancy contracts and in bidding documents for potential IPPs. Ensure that these provisions are satisfactorily. | *Throughout the period of Project implementation* | MOIT/PMU/ Transaction Advisory Consultant |
| 2.2 | **GRIEVANCE MECHANISM FOR PROJECT WORKERS**:  Maintain grievance redress mechanism available to project workers as regulated in the Labor Code (article 58 and 132), Decree 24/2018/ND-CP (dated 27/2/2018) and LMP. | *Throughout the period of Project implementation* | MOIT/PMU |
| 2.3 | **OCCUPATIONAL HEALTH AND SAFETY (OHS) MEASURES**:  Include in the bidding documents the related occupational, health, and safety requirements for the workers. | *Throughout the period of Project implementation* | MOIT/PMU |
| **ESS 3: RESOURCE EFFICIENCY AND POLLUTION PREVENTION AND MANAGEMENT** | | | |
| 3.1 | **RESOURCE EFFICIENCY AND POLLUTION PREVENTION AND MANAGEMENT:**   * The overall TA studies, policy analysis and innovative technology roadmap will include considerations for analysis of alternatives for more environmentally friendly technologies and ensure the positive ones are promoted. * Pollution abatement measures will be explored, complementary to the reduction realized by innovative and low carbon technology measures. * Potential impacts associated with any downstream activities identified through the technical and policy analysis/study will be considered through the TORs for the consultant undertaking this work. * Budget, staffing and operational arrangement will be made available for trainings related to waste disposal of used training and workshop materials. | *Throughout the period of Project implementation* | MOIT/PMU |

|  |
| --- |
| **ESS 4: COMMUNITY HEALTH AND SAFETY-** *not currently relevant* |

|  |  |  |  |
| --- | --- | --- | --- |
| **ESS 5: LAND ACQUISITION, RESTRICTIONS ON LAND USE AND INVOLUNTARY RESETTLEMENT-** *not currently relevant* | | | |
| **ESS 6: BIODIVERSITY CONSERVATION AND SUSTAINABLE MANAGEMENT OF LIVING NATURAL RESOURCES -** *not currently relevant* | | | |
| **ESS 7: INDIGENOUS PEOPLES/SUB-SAHARAN AFRICAN HISTORICALLY UNDERSERVED TRADITIONAL LOCAL COMMUNITIES** | | | |
| 7.1 | **INDIGENOUS PEOPLES PLAN**:  Implement the provisions included in the SEP to ensure meaningful and culturally appropriate consultations, information disclosure, and grievance mechanisms available to ethnic minorities will be implemented  Implement the measures included in the LMP to promote inclusion in job-related activities among ethnic minority groups.  The TORs to conduct the Project’s activities (technical study, policy analysis, plans, training, and capacity building) will include an assessment of the anticipated potential impacts, risks, and opportunities for ethnic minorities related to the policy and TA activities supported by this grant. The proposed activities related to ethnic minorities should be applied during project implementation. | *Throughout the period of Project implementation* | MOIT/PMU, Transaction Advisory Consultant |
| **ESS 8: CULTURAL HERITAGE -** *not currently relevant* | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **ESS 9: FINANCIAL INTERMEDIARIES** – *not currently relevant* | | | |
| **ESS 10: STAKEHOLDER ENGAGEMENT AND INFORMATION DISCLOSURE** | | | |
| 10.1 | **STAKEHOLDER ENGAGEMENT PLAN PREPARATION AND IMPLEMENTATION**  Update, disclose, adopt, and implement Stakeholder Engagement Plan (SEP). | *Throughout the period of Project implementation* | MOIT/PMU |
| 10.2 | **PROJECT GRIEVANCE MECHANISM**: Prepare, disclose, adopt, maintain and operate a grievance mechanism, as described in the SEP. | *Throughout the period of Project implementation* | MOIT/PMU |
| **CAPACITY SUPPORT (TRAINING)** | | | |
| CS1 | Submit to the Bank ToRs for training and capacity building for reviewing to ensure that the requirements of the ESF policy are effectively integrated and for the issuance of Bank’s no objection. to them. After that, the training shall be delivered (as appropriate) on the ESF and the specific application to the project, and the aspects of environmental and social risk management. | Throughout the period of *Project implementation* | MOIT/PMU |